Phase 1: Data Understanding & Descriptive Analysis

- Data Ingestion: Load the dataset and handle any immediate data quality issues.

- Descriptive Statistics: Summarize the central tendencies and distributions of the characteristics.

- Visualizations: Plot class balances (introvert vs. extrovert) and feature distributions to spot outliers or distinct clusters.

Phase 2: Feature Engineering & Inferential Analysis

- Data Preprocessing: Handle missing values, encode categorical variables, and scale numerical features.

- Inferential Analysis: Analyze the relationships between features and the target variable (e.g., correlation matrices, ANOVA/Chi-square tests if appropriate) to select the most impactful predictors.

- Feature Selection: Drop redundant or noisy data to keep the model lightweight and accurate.

Phase 3: Model Development & Predictive Analysis

- Baseline Modeling: Train a quick baseline model (like Logistic Regression or Random Forest) to establish a performance benchmark.

- Model Optimization: Experiment with an advanced algorithm (e.g., XGBoost) and tune hyperparameters using cross-validation.

- Evaluation: Assess the model using appropriate metrics (Accuracy, Precision, Recall, F1-Score) and save the best-performing model using joblib or pickle.

Phase 4: API Development

- Endpoint Creation: Write a FastAPI script to expose a /predict POST endpoint.

- Data Validation: Define the expected input schema using Pydantic to match the dataset's format.

- Local Testing: Test the API locally using cURL or Postman to ensure it returns the correct introvert/extrovert prediction.

Phase 5: Cloud Deployment & Submission

- Containerization/Setup: Prepare the requirements.txt and deployment configuration.

- Cloud Hosting: Push the code to GitHub and deploy it to a free cloud provider.

- Deliverables Compilation: Clean up the Jupyter Notebook, ensure all markdown explanations (assumptions, what was done) are professional, and submit the Google Form with the live API URL.